School Management System

PROPOSAL

Prepared by Spotnet Technologies Limited

July 2026

List of Acronyms	3

1.0  Executive Summary	4

2.0  Why Edlink is the Right Solution	5

3.0  Benefits of Edlink	5

4.0  Key Functions & Features	6

5.0  Scope of Work	7

6.0  Timelines	8

7.0  Training & Support	8

8.0  Investment & Pricing	9

9.0  Contact Us	9

## List of Acronyms

PS  —  Primary School

SS  —  Secondary School

LMIS  —  Learning Management Information System

EDLINK  —  Learning Management Information Software developed by Spotnet Technologies

# 1.0  Executive Summary

In today's fast-paced education landscape, educational institutions face the dual challenge of managing complex administrative operations while delivering a seamless experience for students, parents, and staff. The need for a unified, real-time School Management Information System (LMIS) is no longer a luxury — it is a strategic imperative.

Edlink is a comprehensive, modern, integrated enterprise resource platform engineered specifically for both Primary Schools (PS) and Secondary Schools (SS). Built to unify fees collection, staff payroll, student attendance, academic reporting, and administrative management into a single real-time platform, Edlink ensures accuracy, transparency, and operational excellence — all from one centralized dashboard.

## Core Deliverables

- Unified Interface: Manage student admissions, termly score tracking, and continuous assessments seamlessly.

- Automated Fees Collection: Deep integration with MTN Mobile Money, Airtel Money, and direct banking portals to handle school fees with instant ledger updates.

- Real-Time Engagement: Instant SMS and email notifications to keep parents informed on student performance, attendance, and fee balances.

2.0  Why Edlink is the Right Solution

Edlink  is designed to be the definitive all-in-one operating platform for modern educational institutions. Unlike fragmented legacy systems that create data silos and administrative delays, Edlink offers:

- Real-Time Data Synchronization: Eliminate manual entry errors. Student attendance, marks, reports, and financial accounts are instantly updated across all modules.

- End-to-End Parent Self-Service: Parents can pay fees 24/7 via mobile money networks or bank agents using unique student identifiers, featuring instant confirmation and real-time settlement to the school's bank account.

- Complete Operational Visibility: Monitor administrative performance, cash flow, outstanding fee balances, and staff attendance from a single, intuitive dashboard.

# 3.0  Benefits of Edlink

Transform Your Institution's Operations with a Modern, Unified Management Platform

| Benefit Category | Impact & Value Proposition |
| --- | --- |
| Ultimate Parent Convenience | Parents can make payments 24/7 from any location via MTN, Airtel, or banking agents — eliminating long queues at the school bursar or bank branches during peak beginning-of-term rushes. |
| Complete Academic Mastery | Unify your entire student lifecycle — admissions, daily attendance, continuous assessment tracking, automated report cards, and staff payroll — within one dashboard. |
| Data-Driven Decisions | Generate instant, Ministry-compliant academic and financial reports, track class performance trends, and automate scheduling. |

# 4.0  Key Functions & Features

| Ref | Module & Capabilities | Institutional Benefit |
| --- | --- | --- |
| 2.1 | Attendance Tracking Centralized, real-time daily registration of student and staff attendance. | Eliminates manual roll-calls, instantly flagging absent students for automated SMS alerts to parents. |
| 2.2 | Student Lifecycle End-to-end management from admission profiling to progressive termly marks tracking. | Streamlines academic tracking and drastically reduces fee defaulting with automated email/SMS reminders. |
| 2.3 | Fees & Finance Management Flexible fee structures, auxiliary billing (uniforms, transport), expense tracking, and payroll. | Provides automated ledger updates, handles staff payroll, and manages school expenses dynamically. |
| 2.4 | Automated Report Engine One-click generation of terminal report cards, class rankings, and financial audits. | Reduces report card generation time from weeks to minutes. Fully exportable to PDF and Excel. |
| 2.5 | Data Migration & Security Validated, clean data extraction from old registers/legacy software with 99.9% cloud uptime. | Zero data loss during transition. Highly secure cloud deployment with automatic off-site backups. |
| 2.6 | Staff & Payroll Portal Teacher allocation, lesson assignment tracking, and direct salary generation. | Simplifies human resource management and enforces compliance with school operational policies. |

# 5.0  Scope of Work

## Infrastructure Setup & Configuration

- Assess existing school computers, workstations, and local networks for platform compatibility.

- Configure the multi-tenant secure cloud environment tailored with your school identity and unique custom domain.

## Data Migration & API Integration

- Clean, map, and import legacy data including student profiles, parent contacts, and historical outstanding balances into the production database.

- Establish live API connections for mobile money networks (MTN & Airtel) and trusted SMS aggregators.

## Comprehensive Training & Support

- Role-Based Workshops: Deliver tailored, separate training loops for system administrators, school bursars/accountants, and teaching staff to ensure operational proficiency.

- Hypercare Support: Provide dedicated deployment engineers on high-alert standby during the first two weeks of go-live to address operational queries instantly.

# 6.0  Timelines

We recognize that timing and minimal disruption are critical factors in aligning with school academic calendars. The baseline deployment framework for Edlink is systematically executed over an estimated period of three (3) weeks, conditioned on the structured delivery of raw data sets:

- Week 1: Infrastructure provisioning, system core configuration, and institute-specific branding setup.

- Week 2: Data cleanup, structured migration, thorough sandboxed testing, and payment gateway integration validations.

- Week 3: On-site user training tracks, secure access delegation, and official platform Go-Live.

# 7.0  Training & Support

The success of Edlink within your institution depends not only on its functionality, but on the ability of your staff to harness its full potential. Accordingly, we have developed a comprehensive training and support framework designed to minimise disruption and maximise adoption.

Our training programme includes structured on-site sessions covering all aspects of the system — setup, data input, reporting, and daily operational workflows. We work closely with your team to ensure every user is confident and proficient from day one.

Beyond initial training, we provide ongoing support through a dedicated helpline and account management team available to address any queries or issues efficiently. Our goal is to ensure your staff has the resources and guidance they need to use Edlink to its fullest potential — continuously.

# 8.0  Investment & Pricing

Edlink is offered on a simple, transparent pricing model consisting of a one-time setup fee and a recurring subscription. Final figures are tailored to institution size and confirmed after the initial needs assessment.

| Item | Investment |
| --- | --- |
| One-Time Setup Fee | Depends on school user’s capacity |
| Monthly Subscription | Depends on system users |
| Annual Subscription (discounted) | Discounted |

Setup covers infrastructure provisioning, data migration, branding, and training as outlined in the Scope of Work. The subscription covers hosting, support, updates, and continued access to all Edlink modules.

# 9.0  Contact Us

Thank you for considering Spotnet Technologies Limited.

We are confident that Edlink will deliver significant, lasting value to your institution.

We look forward to the opportunity to partner with you.

Phone: +256763316839

Email:  info@spotnettechnologies.com

Contact us for more information or to schedule a demonstration.